Project Plan

We understand that the proposed commercial model consists of 60% fixed fees and 40% variable fees, with the variable portion tied to the achievement of agreed success metrics.

Please provide a clear description of each project phase, including the associated deliverables.

Our expectation is the delivery of at least 20 consumer journeys that are fully compliant, technically implementable, and activated for use.

Any consumer journey that BotMD is unable to configure or implement will not be counted toward the minimum requirement.

If the implementation of a consumer journey requires additional costs, Graphene must obtain prior approval from J&J before proceeding. Consumer journeys requiring additional investment that are not approved by J&J will not be counted toward the required total.

Both monthly project management and additional journeys beyond the scope will be optional and ad hoc basis, subject to JJVC approval. Any project management efforts for this project should be included as part of the project fees.

| Fee Component | Description / Scope Covered | Duration | Recommended Fee Type | Payment Trigger / Acceptance Criteria | Deliverables |
| --- | --- | --- | --- | --- | --- |
| Stage 1: Kinesis | - Understand the Consumer, market dynamics, Existing Wearers, New Wearers, Active Considerers, barriers & triggers in relation to category, brand and ECP. | 4 weeks | Milestone-based fee | Payment upon completion of agreed milestones | - External Business Intelligence Interactive Board - Key Personas x Consumer Journey x Barriers & triggers - Whatsapp Journey Analysis |
| Stage 2: Disruptor | Based on the Insights and Causal analysis of Kinesis, create new Whatsapp Journey for 3 Key Personas x Sub Brand x responses. Note Content will be copy at this stage only. | 4 weeks | Milestone-based fee | Payment upon completion of agreed milestones | - Minimum 15 Whatsapp Journey for 3 personas x Sub brand x responses. |
| Stage 3: Activator | Execution of Persona Journey with visuals thru WhatMD . A/B testing and Live monitoring of impact | 4 weeks | Milestone-based fee | Payment upon completion of agreed milestones | - Activation of new Whatsapp Journey with Content thru WhatMD |
| Performance-linked incentive | Incentive tied to measurable conversion uplift, recovery journey effectiveness and MyACUVUE new wearer registration improvement. |  | At-risk bonus / performance fee | Payment based on agreed KPI achievement versus baseline, with targets and measurement method agreed before launch. | See below success metrics |
| TOTAL PROJECT FEES |  |  |  |  |  |
| Monthly Project management | Coordination and project management |  | Optional - Monthly retainer | Payment only upon prior JJVC approval of additional scope, fee and timeline. |  |
| Additional journeys beyond agreed scope | Additional journey design, adaptation, testing or optimisation work beyond the agreed scope. |  | Optional - Unit rate / change request fee | Payment only upon prior JJVC approval of additional scope, fee and timeline. |  |

Success metrics - Please confirm if you are agreeable.

The success metrics will be concluded 3 months after go-live for payout. The payout will be compensated based on the results of the success KPIs below.

| Success Area | KPI / Measurement | Target / Success Threshold | Measurement Method | Remuneration % |
| --- | --- | --- | --- | --- |
| MyACUVUE conversion | Eligible trial consumers converted to MyACUVUE new wearer registration | Target - Conversion to MyAcuvue new wearer registration moves to 10% (Current 7%) | % of Whatsapp DX Signees convert to MY Acuvue as New Wearer Registration Monthly | 30% of the Variable fee (30K USD) |
| MyACUVUE conversion | Eligible trial consumers converted to MyACUVUE new wearer registration | Target - Conversion to MyAcuvue new wearer registration moves to 12% (Current 7%) | % of Whatsapp DX Signees convert to MY Acuvue as New Wearer Registration Monthly | 60% of the Variable fee (30K USD) |
| MyACUVUE conversion | Eligible trial consumers converted to MyACUVUE new wearer registration | Target - Conversion to MyAcuvue new wearer registration moves to 14% (Current 7%) | % of Whatsapp DX Signees convert to MY Acuvue as New Wearer Registration Monthly | 100% of the Variable fee (30K USD) |

Should there be a need for a call to speed things up, do let me know.

Thank you!